Implementation Ticket — JOTFORM UX Improvements (Clarified) — MindtheGaps Scan Worksheet

Owner + Scope (read first)

Owner: Worksheet Builder (Jotform implementer).

Scope: UX text + helper blocks ONLY. Do NOT change logic, branching, conditional rules, or required flags.

Goal: reduce facilitator typing + prevent “Missing Fields” by making required steps obvious.

What “Done” means (acceptance)

3 test submissions (Acquisition, Conversion, Retention) complete with NO “Missing Fields”.

Facilitator completes Section 5 + Section 6 in <10 minutes total using copy/paste.

Field 1 always followed by correct Field 2 tie-breaker (no misses).

Where to place helper text (so you don’t guess)

Place helper text inside the QUESTION’S description/help text (preferred), or a Text/Paragraph element directly under that question.

Owner-role quick-pick: place on EACH of the 6 Owner fields (not once).

Action ladder text: place ONCE per sub-path as a single helper block ABOVE the 6 action slots (not beside each Owner field).

Metric helper text: place ABOVE the metric picker in Section 6.

Completion meter: place directly ABOVE the final Submit button.

Edits to implement (no hunting — follow this list in order)

1) Section 2B Field 1 screens: add (a) Field 2 prompt, and (b) NOT SURE stop rule callout.

2) Section 2B Field 2 screens: add short ‘pick closest band’ helper text.

3) Baseline section: add ‘Minimum 5 baseline answers’ reminder at top of baseline block (each gap).

4) Section 5 Actions: add (a) Owner-role quick-pick beside EACH Owner field, and (b) one Action Ladder helper block per sub-path ABOVE the 6 action slots.

5) Section 6 Metrics: add default metric bundle helper text + 30-day target rule above the metric picker.

6) Pre-submit: add completion meter checklist above Submit.

7) Open-text fields: add copy/paste templates beside Update reason, Contradiction note, Risk notes, and ‘what we fix first’.

Copy/paste helper text blocks (use exactly as written)

A) Section 2B — Field 1 helper (place under Field 1 question)

Next screen is required: Field 2 tie-breaker for this choice.
NOT SURE rule: If you choose “not sure”, select “Other (manual)” and a plan will NOT auto-generate.

B) Section 2B — Field 2 helper (place under Field 2 question)

Pick the closest band. Don’t debate.
If this contradicts Field 1, choose the best-fit sub-path and add a 1-line contradiction note (≤120 chars).

C) Baseline header helper (place at top of baseline block)

Baseline reminder: Answer at least 5 baseline fields to generate a plan.
Pick the closest band. Don’t debate. Keep moving.

D) Owner-role quick-pick (place on EACH Owner field in Section 5)

Owner-role quick-pick: Owner/GM • Ops lead • Admin/CSR • Marketing/Admin

E) Section 6 metric helper (place above metric picker; keep exact labels)

Pick 2–4 metrics (minimum 2). Use exact labels:
Conversion: Median response time • Lead→booked % • Show rate % • Quote sent within 48h %
Acquisition: Leads/week • % leads from top source • Calls answered live % • Median response time • Reviews/week • Referral intros/week
Retention: Rebook rate (or count) • Reviews/week • Referral intros/week • 30-day follow-up completion % • Repeat revenue band

30-day targets: choose the next better band. If baseline is “Not sure” → target = “Start tracking weekly”.

F) Pre-submit completion meter (place right before Submit)

To generate a plan, confirm:
✓ Primary gap + sub-path + ONE lever selected
✓ At least 5 baseline answers
✓ All 6 action slots filled (Action + Owner + Due)
✓ At least 2 metrics selected

G) Open-text templates (place beside the open-text fields)

Update reason (≤200 chars): “Updated gap because {Field 2 band} contradicts the quiz.”
Contradiction note (≤120 chars): “Tie-breaker contradicts Field 1; choosing {sub-path} based on {Field 2 band}.”
What we fix first (≤160 chars): paste the one-liner from the cheat sheet for the chosen sub-path.
Risk notes (optional): Busy season/capacity • Short-staffed • Tool sprawl • Budget constraints

Action Ladder helper blocks (Section 5) — how to implement without clutter

Create ONE helper text block per Sub-path (Field 1 choice).

Show the helper text block conditionally (only when that Sub-path is selected).

Place the block ABOVE the 6 action slots (Days 1–14, 15–30, 31–60).

Do NOT repeat the ladder beside each Owner field.

Copy/paste Action Ladders (paste into the Sub-path helper block)

H1) Acquisition — not enough inbound demand

Copy/paste slot text (fill all 6):
1/6 Define ONE clear offer + service area on one simple lead page (Owner/GM, Day 5).
2/6 Set weekly visibility cadence: 2 posts + 1 partner reach‑out + 5 review asks (Marketing/Admin, Day 10).
3/6 Install review‑ask script + timing rule; 10‑minute team train (Ops lead, Day 18).
4/6 Add one secondary warm channel + intro script + weekly outreach list (Owner/GM, Day 25).
5/6 Weekly 15‑minute scorecard review; adjust one thing (Owner/GM, Day 38).
6/6 Lightweight follow‑up rule: same‑day response + 2 follow‑ups (Admin/CSR, Day 55).

H2) Acquisition — leads aren’t being captured (missed calls/forms)

Copy/paste slot text (fill all 6):
1/6 Choose ONE lead capture route (call/form/booking) and remove competing CTAs (Marketing/Admin, Day 4).
2/6 Set response owner + same‑day SLA + short script (Owner/GM, Day 7).
3/6 Add immediate auto‑confirm message for forms (Admin/CSR, Day 16).
4/6 Missed‑call rule: return call within X hours + 2 follow‑ups (Admin/CSR, Day 22).
5/6 Simple intake note format: problem/location/urgency (Admin/CSR, Day 40).
6/6 Weekly QA: sample 10 leads and confirm response met SLA (Owner/GM, Day 58).

H3) Acquisition — too dependent on one channel

Copy/paste slot text (fill all 6):
1/6 Name top source + risk band; pick ONE secondary channel (Owner/GM, Day 5).
2/6 Create weekly cadence for the secondary channel (Owner/GM, Day 10).
3/6 Partner intro script + 3‑line blurb (Owner/GM, Day 18).
4/6 8–12 partner outreaches; track yes/no/maybe (Owner/GM, Day 28).
5/6 Install review‑ask rhythm (Ops lead, Day 42).
6/6 Weekly scorecard: move dependence down one band (Owner/GM, Day 60).

I1) Conversion — slow first response

Copy/paste slot text (fill all 6):
1/6 Assign ONE lead owner + backup; SLA same day (Owner/GM, Day 3).
2/6 3‑touch follow‑up schedule (Day 0/2/5) with short templates (Admin/CSR, Day 10).
3/6 Immediate reply message for forms (Admin/CSR, Day 16).
4/6 Daily 10‑minute lead review habit (Owner/GM, Day 22).
5/6 Track response time weekly; fix the biggest delay point (Owner/GM, Day 38).
6/6 Standardize first call script (3 questions + book next step) (Owner/GM, Day 55).

I2) Conversion — hard to book soon

Copy/paste slot text (fill all 6):
1/6 Choose ONE booking path (phone or link); remove extras (Owner/GM, Day 5).
2/6 Set booking expectations (next available + what’s needed) (Admin/CSR, Day 10).
3/6 Confirmations + reminders (24h + 2h) with ‘reply to confirm’ (Admin/CSR, Day 18).
4/6 Pre‑confirm checks: decision maker + address + access (Admin/CSR, Day 25).
5/6 Review time‑to‑first‑appointment weekly; adjust blocks (Owner/GM, Day 40).
6/6 Waitlist / cancellation‑fill rule (Admin/CSR, Day 58).

I3) Conversion — no-shows & reschedules

Copy/paste slot text (fill all 6):
1/6 ‘What to expect’ message (arrival window, length, prep) (Admin/CSR, Day 7).
2/6 Reminder sequence (24h + 2h) + easy reschedule rule (Admin/CSR, Day 10).
3/6 Short prep checklist (photos/measurements/decision maker) (Owner/GM, Day 18).
4/6 Day‑before confirm: ‘Are we still good for tomorrow?’ (Admin/CSR, Day 25).
5/6 Track no‑show reasons weekly and adjust (Owner/GM, Day 40).
6/6 Fill‑the‑gap process for same‑day cancellations (Admin/CSR, Day 58).

I4) Conversion — ghosting after quote

Copy/paste slot text (fill all 6):
1/6 Quote turnaround SLA ≤48h + ownership (Owner/GM, Day 5).
2/6 3‑step follow‑up schedule (Day 2/5/10) templates (Admin/CSR, Day 10).
3/6 Quote walkthrough step (5 minutes) (Owner/GM, Day 18).
4/6 Decision‑blocker question in follow‑up (Admin/CSR, Day 25).
5/6 Track quote→close band weekly; review 3 lost deals (Owner/GM, Day 40).
6/6 Improve quote clarity with a simple standard template (Owner/GM, Day 58).

J1) Retention — low repeats

Copy/paste slot text (fill all 6):
1/6 Define what ‘repeat’ means + pick one follow‑up trigger (Owner/GM, Day 7).
2/6 Create 30‑day check‑in template (text/email) (Admin/CSR, Day 10).
3/6 Add ‘next step’ prompt at job end (maintenance/seasonal check) (Ops lead, Day 18).
4/6 Run light win‑back message to past clients (Admin/CSR, Day 25).
5/6 Track follow‑up completion weekly; improve one bottleneck (Owner/GM, Day 40).
6/6 Standardize rebook ask script for techs/admin (Owner/GM, Day 58).

J2) Retention — low referrals & reviews

Copy/paste slot text (fill all 6):
1/6 Pick best moment to ask (end of service/after issue resolved) (Ops lead, Day 7).
2/6 Create 2‑step ask: review then introduction (Owner/GM, Day 10).
3/6 Train team on script (10 minutes) (Owner/GM, Day 18).
4/6 Weekly follow‑up for ‘yes’ who didn’t post (Admin/CSR, Day 25).
5/6 Track reviews/week + referral intros/week; adjust timing/script (Owner/GM, Day 40).
6/6 Create one ‘thank you’ response template for referrals (Admin/CSR, Day 58).

J3) Retention — no rebook/recall system

Copy/paste slot text (fill all 6):
1/6 Choose recall schedule (6m/12m etc.) (Owner/GM, Day 7).
2/6 Create rebook prompt at job end + script (Ops lead, Day 10).
3/6 Monthly recall reminder template (text/email) (Admin/CSR, Day 18).
4/6 ‘Next appointment scheduled’ checkbox habit (Ops lead, Day 25).
5/6 Track rebook count weekly/monthly; fix biggest drop‑off (Owner/GM, Day 40).
6/6 Light win‑back for missed recall clients (Admin/CSR, Day 58).

Validation steps (must do)

Run 3 test submissions (A/C/R).

Confirm: Field 1 + Field 2 completed; ≥5 baseline; 6 actions; ≥2 metrics; no Missing Fields.

Time Section 5 + Section 6. Target: <10 minutes combined.